# Test Plan Document

Project: ระบบยื่นคำร้องออนไลน์ คณะวิทยาศาสตร์ฯ
Version: 1.0
Prepared By: ChatGPT
Date: May 4, 2025

# 1. Introduction

This document outlines the test plan for the 'Online Petition Submission System' for the Faculty of Science. It includes the scope, objectives, test strategy, test approaches, resources, deliverables, schedule, and risk mitigation plans.

# 2. Objectives

- Ensure the system meets functional and non-functional requirements.
- Reduce risks related to document loss, access errors, and processing delays.
- Deliver a high-quality, reliable, and user-friendly system.

# 3. Scope of Testing

- Functional Testing: All system features including login, petition creation, document attachment, status tracking, and approvals.
- Non-Functional Testing: Performance, security, usability, and compatibility testing.
- Regression Testing: Ensuring new updates do not break existing functionality.

# 4. Test Strategy

Testing will be performed across multiple levels including unit testing, integration testing, system testing, and user acceptance testing (UAT). A combination of manual and automated testing approaches will be used.

# 5. Test Approaches

- Analytical Approach: Risk-based testing focusing on critical features.
- Model-Based Approach: Deriving test cases from workflows and diagrams.
- Methodical Approach: Standard test cases based on field validation, boundary checks.
- Exploratory Approach: Ad-hoc testing to uncover UI and usability issues.
- Regression-Averse Approach: Maintain a regression test suite to validate after updates.
- Consultative Approach: Include inputs from stakeholders to ensure test coverage.

# 6. Test Levels

- Unit Testing
- Integration Testing
- System Testing
- Acceptance Testing

# 7. Test Types

- Functional Tests
- Non-Functional Tests (Performance, Security, Usability)
- Compatibility Tests
- Regression Tests

# 8. Test Deliverables

- Test Plan Document
- Test Case Documents
- Test Execution Report
- Defect Reports
- Test Summary Report
- UAT Feedback

# 9. Tools

- Trello (Project Tracking)
- JUnit (Unit Testing)
- Postman (API Testing)
- Selenium (UI Testing)
- JMeter (Performance Testing)

# 10. Schedule

Testing will be conducted in alignment with the project's 6-week timeline, using a Scrum-based iterative approach.

# 11. Exit Criteria

- No critical/high-severity defects
- All core functionalities tested and passed
- Performance criteria met (response < 5 sec, 20+ users)

# 12. Risks and Mitigation

- Risk: Performance issues with 20+ concurrent users
  Mitigation: Conduct load testing using JMeter
- Risk: Incomplete petitions due to input validation errors
  Mitigation: Apply field validations and methodical test cases
- Risk: Unexpected UI bugs
  Mitigation: Exploratory testing on different devices
- Risk: Regression defects
  Mitigation: Maintain and rerun regression test suite

# 13. Sample Test Cases

## 13.1 Functional Test Cases

These test cases verify the core functionalities of the system such as petition creation, login, and file attachment.

Functional Test Cases:

Test Case ID: TC_F01
Title: Student login with valid credentials
Steps: Student logs in using correct username/password
Expected Result: Login successful, redirected to dashboard

Test Case ID: TC_F02
Title: Create a new petition with valid data
Steps: Fill in petition form and submit
Expected Result: Petition is created and status is pending

Test Case ID: TC_F03
Title: Attach document to petition
Steps: Attach PDF document <=100KB
Expected Result: Document is uploaded successfully

Test Case ID: TC_F04
Title: Check petition status
Steps: Click on petition status link
Expected Result: Correct current status is displayed

## 13.2 Integration Test Cases

These test cases focus on integration points such as TU API and file upload services.

Integration Test Cases:

Test Case ID: TC_I01
Title: Validate user roles via TU API
Steps: Login and system calls TU API
Expected Result: Correct role (student, advisor) is retrieved

Test Case ID: TC_I02
Title: Upload file to server
Steps: Attach valid file and submit
Expected Result: Server receives file and stores correctly

Test Case ID: TC_I03
Title: Submit petition with TU Auth
Steps: Login and submit petition
Expected Result: System validates session and stores petition

## 13.3 Performance Test Cases

These test cases ensure the system meets performance targets such as response time and concurrent usage.

Performance Test Cases:

Test Case ID: TC_P01
Title: System handles 20 concurrent users
Steps: Simulate 20 users submitting petitions simultaneously
Expected Result: No errors, average response time < 5 sec

Test Case ID: TC_P02
Title: Response time under load
Steps: Use JMeter to simulate 100 requests/min
Expected Result: System maintains response time < 5 sec

## 13.4 Security Test Cases

These test cases verify access control and data protection measures.

Security Test Cases:

Test Case ID: TC_S01
Title: Access control for unauthorized users
Steps: Try to access petition approval page without login
Expected Result: Access denied, redirect to login

Test Case ID: TC_S02
Title: SQL Injection attempt
Steps: Input SQL code into login field
Expected Result: System sanitizes input and blocks access

Test Case ID: TC_S03
Title: Session expiration
Steps: Stay inactive for 15 mins and perform action
Expected Result: System logs out and prompts re-authentication